# Software Test Plan (STP)

## Project: RESTful Booker API Testing

## Version: 1.0

## Date: 21-Nov-2025

## 1. Introduction / Purpose

This Software Test Plan describes the testing approach, scope, objectives, resources, responsibilities, schedule, deliverables, and risk mitigation strategies for the RESTful Booker API testing project. The purpose of this test plan is to ensure that all API endpoints of the booking system function as expected and meet the defined requirements listed at: https://restful-booker.herokuapp.com/apidoc/index.html.

This document follows the IEEE 829 / ISTQB recommended formats and is intended for QA teams, developers, business analysts, and project stakeholders.

## 2. Scope of Testing

### 2.1 In Scope

- Functional testing of all REST API endpoints:

  - Create Token

  - Create Booking

  - Get Booking

  - Update Booking (PUT, PATCH)

  - Delete Booking

  - Health Check

- Validation of request/response schema for all endpoints

- Data-driven testing with multiple input combinations

- Negative testing (invalid payload, missing headers, invalid token, etc.)

- Regression testing for affected endpoints

- Integration testing (interdependency between endpoints)

- End-to-End workflow testing (Create → Get → Update → Delete)

### 2.2 Out of Scope

- UI testing (no UI component provided)

- Database-level testing (DB not accessible)

- Performance benchmarking beyond basic API responsiveness

- Internal server architectural testing

- Third-party integrations (not applicable)

## 3. Test Objectives

- Validate that the API meets functional requirements.

- Ensure correct HTTP methods, status codes, headers, and response formats.

- Verify that authentication and authorization work as expected.

- Validate data integrity across Create → Retrieve → Update → Delete (CRUD) flows.

- Identify defects and ensure timely resolution.

- Confirm API reliability and stability in repeated executions.

## 4. Test Approach / Strategy

- Testing will be performed using a black-box testing approach.

- Functional API testing will be the primary focus.

- Postman / REST-assured (Java) will be used for automation.

- API responses will be validated against requirements using schema validation.

- Test execution will follow sprint cycles and regression will be executed after each build.

- Defects will be logged in JIRA and tracked until closure.

## 5. Types of Testing

- Smoke Testing: Basic availability of key API endpoints.

- Sanity Testing: Verify specific bugs are fixed.

- Functional Testing: Validate CRUD operations.

- Integration Testing: Token-dependent endpoints.

- End-to-End Testing: Complete booking lifecycle.

- Regression Testing: After each deployment.

- Performance Testing (basic): API responsiveness under normal load.

- Security Testing: Token validation, unauthorized access, header validation.

- User Acceptance Testing (UAT): Validate API meets business requirements.

## 6. Test Design Techniques

- Equivalence Partitioning

- Boundary Value Analysis

- Positive/Negative Testing

- State Transition Testing (booking status validation)

- Error Guessing (missing token, invalid JSON, wrong methods)

## 7. Test Deliverables

- Test Plan Document (this document)

- Test Cases (Excel/Test Management Tool)

- Test Data Sheet

- API Test Suite (Postman / REST-Assured Automation)

- Test Execution Reports

- Defect Reports

- Final Test Summary Report

- Sign-off Document

## 8. Test Items / Features to be Tested

### API Endpoints

| API Endpoint | Method | Description |
| --- | --- | --- |
| /ping | GET | Server health check |
| /auth | POST | Generate auth token |
| /booking | POST | Create booking |
| /booking/{id} | GET | Retrieve booking |
| /booking/{id} | PUT | Update booking |
| /booking/{id} | PATCH | Partial update |
| /booking/{id} | DELETE | Delete booking |

## 9. Features Not to be Tested

- Internal database logic

- Hosting server configuration

- Security vulnerabilities like penetration testing

- Load testing beyond light usage

## 10. Entry and Exit Criteria

### Entry Criteria

- API documentation is available

- Test environment is set up and reachable

- Test data is prepared

- Builds are stable

### Exit Criteria

- All high and medium severity defects are fixed

- Test cases executed: 95% passed

- Test summary report submitted

- Stakeholder approval received

## 11. Test Environment Setup

### 11.1 Hardware

- Windows 10+ / macOS workstation

- Minimum RAM: 8GB

- Processor: i5 or equivalent

### 11.2 Software

- Postman / Newman

- Java 11+

- IntelliJ IDEA

- Maven

- REST-Assured

- JIRA (defect tracking)

- GitHub (version control)

### 11.3 Test Data

Sample Payload:

{
  "firstname": "John",
  "lastname": "Doe",
  "totalprice": 150,
  "depositpaid": true,
  "bookingdates": {
    "checkin": "2024-01-01",
    "checkout": "2024-01-05"
  },
  "additionalneeds": "Breakfast"
}

## 12. Tools Used

- Postman

- REST-Assured (Java)

- TestNG / JUnit

- GitHub

- JIRA

- Jenkins (for CI/CD)

## 13. Test Schedule & Milestones

| Milestone | Target Date |
| --- | --- |
| Test Planning | Day 1 |
| Test Case Design | Day 2–3 |
| Test Data Prep | Day 3 |
| Environment Setup | Day 1 |
| Execution Cycle 1 | Day 4–5 |
| Regression Cycle | Day 6 |
| Final Sign-off | Day 7 |

## 14. Test Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Test design, execution, reporting |
| QA Lead | Test planning, review, coordination |
| Developer | Bug fixing, clarifications |
| Product Owner | Requirement validation & UAT approval |

## 15. Risk & Mitigation Plan

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API downtime | High | Confirm environment availability before testing |
| Unstable builds | Medium | Use version-controlled builds |
| Ambiguous requirements | High | Frequent communication with stakeholders |
| Network issues | Low | Backup internet source |

## 16. Assumptions & Dependencies

- API documentation is accurate and up to date.

- Test environment remains stable.

- All dependent services (auth, booking) are functional.

- No major architectural changes occur mid-cycle.

## 17. Defect Management Process

### 17.1 Severity & Priority Matrix

| Severity | Description |
| --- | --- |
| Critical | API endpoint completely unusable |
| High | Major functionality broken |
| Medium | Partial functionality incorrect |
| Low | Minor defect, UI text, logs, etc. |

### Priority

| Priority | Description |
| --- | --- |
| P1 | Fix immediately |
| P2 | Fix in current release |
| P3 | Fix in next iteration |

## 18. Defect Lifecycle

- New

- Assigned

- In Progress

- Fixed

- Retest

- Reopen (if failed)

- Closed (if passed)

## 19. Metrics & Reporting

- Test Case Execution %

- Defect Density

- Defect Leakage

- Defects by severity

- Test Coverage Report

## 20. Approval & Sign-off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Product Owner |  |  |  |
| Project Manager |  |  |  |

End of Document